## Slide 1: Agile Presentation
CS-250-10680
Jordan Poston

## Slide 2: Agile Roles
Scrum Master – sometimes know as the “Team Captain,” the SM supports, supervises, and leads the team to keep them on-task and shielded from distractions like office politics. They also oversee the communication and collaboration between the rest of the team (Senapathy, 2024).

## Slide 3: Agile Roles
Developers – the dev team is responsible for developing the actual code that will become a usable product through different iterations (Agile Team | Characteristics, Roles & Responsibilities, 2024).

## Slide 4: Agile Roles
Product Owner – the product owner is a bridge between the engineering challenges and business interests of a project (Vasiliauskas, 2022). They also define the product vision as well as manage the stakeholders and the product backlog.

## Slide 5: Agile Roles
Tester – testers collaborate closely with developers to create user stories, develop and implement tests to find and fix bugs throughout the development process, and handle all functional and integration testing once the code is complete (TestDel, 2021).

## Slide 6: Agile Roles
Stakeholders – the stakeholders generally represent the business interests and end-user’s perspective regarding a product’s function and purpose. They collaborate closely with the product owner to let them know which functions are meeting requirements and which functions are not (Senapathy, 2024).

## Slide 7: Agile Phases: Sprint Planning
Sprint Planning is a meeting that takes place before each sprint.
The team discusses user stories and divide them into tasks.
These tasks are split amongst the team.
Product Backlog takes initial shape.

## Slide 8: Agile Phases: Development
This phase also encompasses the design, testing and deployment phases. All of these happen concurrently.
Testers design and implement tests as the dev team continues to work on other features.
Each feature is deployed to a testing environment to check its functionality.

## Slide 9: Agile Phases: Sprint Review
The product is deployed for the entire team, including all the stakeholders for final feedback.
After the product is released, the maintenance phase begins, with the team managing ongoing problems and improvements.

## Slide 10: Agile Phases: Sprint Retrospective
The sprint retrospective is a meeting for the whole team to determine how well the previous sprint went and how to improve the Scrum process for future sprints.

## Slide 11: Waterfall Methodology
The waterfall methodology requires a lot of upfront planning and documentation to create its rigid, linear phase structure (Paredes, 2024).
Every phase cascades into the next one.
This makes waterfall much less flexible, but still very useful for large projects that have a limited, unchanging scope.

## Slide 12: Agile vs. Waterfall: Factors to Consider
Project size and timelines(Agile typically uses 1–4 week sprints).
Project scope – is it clearly defined and rigid? (Waterfall will not work otherwise).
When are deliverables needed? (Agile boasts continuous iterations that end with deliverable product quickly).
How much feedback and flexibility do customers want? (Waterfall does not allow for much).

## Slide 13: Cited
Yad Senapathy. (2024, January 24). Agile Team Member Roles and Responsibilities Matrix. 4pmti.com; PROJECT MANAGEMENT TRAINING INSTITUTE. https://www.4pmti.com/learn/agile-team-roles/
Agile Team | Characteristics, Roles & Responsibilities. (2024, January 2). GeeksforGeeks. https://www.geeksforgeeks.org/agile-team-characteristics-roles-responsibilities/
Vasiliauskas, V. (2022, August 18). Agile Team Roles and Responsibilities: A Brief Guide. Teamhood. https://teamhood.com/agile-resources/agile-team-roles/
TestDel. (2021, September 27). The Tester Role in an Agile world - TestDel - Medium. Medium; Medium. https://testdel.medium.com/the-tester-role-in-an-agile-world-434acfd8d36
Paredes, R. (2024, June 6). Waterfall Methodology: The Pros and Cons. SafetyCulture. https://safetyculture.com/topics/waterfall-methodology/